## Slide 1: Story of a migration
Migrating the Palestine Poster Project from Drupal 7 to Drupal 8
http://palestineposterproject.org/

## Slide 2: Our backgrounds
Stan Ascher
  Working with large Drupal 6 and 7 sites mostly for Gov’t Agencies
Steve Musial
  Worked at an educational provider

## Slide 3: Assumptions
You have or know someone experience as a site builder within Drupal 7
You are looking to migrate you site over to Drupal 8 but may not know where to start
You are ok with rebuilding some configuration
Drupal 8 is still kind of an abstract concept to you.
You’re looking for a good time

## Slide 4: Where we are on 5 phases of migration
Auditing the source site
Planning the new data model
Prepping for migration
Planning the migration
Launching the migration
Notes: Auditing the site (From the Acquia video)
We discovered that most structures on the site conform to standards . Although there are over 10,000 posters the structure is relativley simple
Most of the custom views stuff was php blocks that counted results was in was Global review summary
Some contrib modules were moved to core, other module were not ready yet.
Planning out the data model
We want to move to the artist and publisher content types over to taxonomy vocabularies because they are now on level with content types
The one thing we kept in mind is that fields remain siloed to entity types (you can not use a field on a taxonomy term that you would use in content
Prepping for migration
Filled out description fields in views
Planning the migration
We are still in tests now but our plan is to move to

## Slide 5: Status of Migration Modules
Drupal 6 to 8 is pretty much complete
Drupal 7 to 8 is still under development
  Its CLOSE

## Slide 6: Auditing the Source site
Step One

## Slide 7: Site history
Site owner: Dan Walsh
PPPA has been around since Drupal 4
Drupal 6 to 7 migration involved update in place
  Cleaned up database while we did it
  Now the Drupal 8 site is going to be easier because we kept it clean

## Slide 8: Poster Entity Relationship Diagram
Source
Wellspring
Special Collection
Language
Wellspring
Copy Location
Poster
Iconography
Artist
Publisher
Publish Nationality
Artist Nationality
Taxonomy term
Node
The Old
Poster Model

## Slide 9: Planning The New Data Model
Should it be content or not?

## Slide 10: Planning the New Data Model: The Old Poster Model
Source
Wellspring
Special Collection
Language
Wellspring
Copy Location
Poster
Iconography
Artist
Publisher
Publish Nationality
Artist Nationality
Taxonomy term
Node

## Slide 11: Planning the New Data Model: The New Poster Model
Source
Wellspring
Special Collection
Language
Wellspring
Copy Location
Poster
Iconography
Artist
Publisher
Nationality
Taxonomy term
Node

## Slide 12: Prepping For Migration

## Slide 13: Take care of the basics
Get comfortable with Drush and Drupal Console
Get a good local workflow
  We use acquia-dev and source tree
Update your modules to the latest versions
  drush pm-update

## Slide 14: Prepping Destination Site
Enable all the modules you want to use.
  Drush will enable dependencies
Enabled all the migrate contib modules
  Make sure we are using 8x.2x branch of these
Make sure Drupal 8 is latest
  This made a difference as of July 9, 11
Get DB connection settings from source site
Notes: Modules and themes
Before starting the migration, new modules and themes should be enabled, as well as the admin theme (if there is one) se

## Slide 15: Source Site: Converting Node Term and User references
Used module Entity Reference convert module
Good to do even though entity reference is working in migrate to 8 yet.
Had to use work around

## Slide 16: Source Site: Converting Artist nodes to Taxonomy
Component to create term based on node title
Component to fill in field values of term
  Fetch artist by title (to get the fields)
  Set Data value of fields from fetched entity
Component to make the switch
  Fetch term by artist title on poster

## Slide 17: PLANNING For Migration

## Slide 18: Planning our Process
Get our migrate commands together
90% of this can be done with the plugins
Everything not done in Drupal 7 yet so our best move is to document and wait
Notes: Migration d6_action did not meet the requirements. Missing source [error]
provider system source_provider: system.
Migration failed with source plugin exception: The specified database[error]
connection is not defined: migrate
Due to the fact we don’t need it
Migration d6_action did not meet the requirements. Missing source [error]
provider system source_provider: system.
Migration failed with source plugin exception: The specified database[error]
connection is not defined: migrate

## Slide 19: Contrib tools for Migration
Module | Desctiption
migrate_upgrade | Drush commands for running upgrades fro Drupal 6 or 7 to Drupal 8
migrate_tools | General purpose Drush commands and basic UI for managing migrations
migrate_plus | Extends the core migration framework with additional functionality. (things like bringing in content via JSON or XML
migrate_ui | Ui o top of migration entitles in core
migrate_manifest | Drush command for running template bases SQL migration from a manifest site

## Slide 20: Considered Migration through the UI
Got to /upgrade –
Migrate not great on custom stuff yet
Generally rejected at this time
Notes: https://www.drupal.org/node/2257723
First prepared site update
Next, verify that you are using the latest version of Drupal 8. The migration tools are in the process of development, so in order to ensure you have the most recent migration updates, keep up to date with Drupal core.
Next, visit the /upgrade page. When you do you will see this screen:

## Slide 21: Considered Created a Module with Plugins
drush migrate-upgrade --legacy-db-url=mysql://drupaluser:@127.0.0.1:33067/YOUR DB NAMEr --legacy-root=http://YOUR SITE:8083/ --configure-only
Sets up migrations – configure only will track all migration but not execute
Once you have set up you can command migrate-import to get specific migrations going
Notes: https://drupalize.me/blog/201606/custom-drupal-drupal-migrations-migrate-tools perhaps we can edit migrations
Run configure only
Then run drush config-export --destination=/tmp/migrate
Go to tmp/migrate and grab the exported migrate plugins

## Slide 23: Decided Migrate through Drush
migrate-import useful parameters
  --limit (this will limit the number of migrations done
  -- feedback you will be notified of progress
Migrate –status
  Gives you up to date info on migration
  Migrate-messages
  gives you errors that came up

## Slide 24: Migrate through Drush
Source plugins
Notes: Still need to understand how the migration works

## Slide 25: Launching the Migration

## Slide 26: Content Types
Trouble with contib module fields
Fields missing on the UI
  Node References a PITA
  Try https://www.drupal.org/node/2032389
Had to keep reminding myself that nodes are on par with taxonomy terms now.
  This helps better relate the way taxonomy terms now exist in Drupal 8
  Each entity sits in its own silos for fields so a field on a node will not show up the manage fields page for taxonomy terms like it did in Drupal 7.
Notes: Fields missing on the edit form or the view page
One other thing that may be a point of confusion is when you run a migration that seems to be successful but afterward you don't see your fields on the edit form. Go to the Content Types administration page and check the Manage Form Display tab for each content type. The fields added by the upgrade may be hidden on the edit form. If so, drag them up to be visible. Similarly, if they don't appear in the node view, the fields added by Migrate may have gotten hidden on the Manage Display tab and you may need to make them visible there. In migrating custom fields on an entity, the the Migrate Plus module could help.
Upgrading d7_field_instance
Missing bundle entity, entity type node_type, entity id image. [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/EntityType.php:866)
Missing bundle entity, entity type node_type, entity id image. [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/EntityType.php:866)
Attempt to create a field field_combined_year that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_poster_images that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_assignee that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_artist that does not exist on entity [error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_publisher that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_provenance that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_publisher_gallery_new that does not [error]
exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_provenance_poster_view that does not [error]
exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_posters that does not exist on entity[error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_reporter that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_link_lookup that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_poster_restriction_instruc that does [error]
not exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_youtube that does not exist on entity[error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_related_tasks that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)

## Slide 27: Content Types
  Entity Reference field migration is not working right yet https://www.drupal.org/node/2611066
  Last update was
Notes: Fields missing on the edit form or the view page
One other thing that may be a point of confusion is when you run a migration that seems to be successful but afterward you don't see your fields on the edit form. Go to the Content Types administration page and check the Manage Form Display tab for each content type. The fields added by the upgrade may be hidden on the edit form. If so, drag them up to be visible. Similarly, if they don't appear in the node view, the fields added by Migrate may have gotten hidden on the Manage Display tab and you may need to make them visible there. In migrating custom fields on an entity, the the Migrate Plus module could help.
Upgrading d7_field_instance
Missing bundle entity, entity type node_type, entity id image. [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/EntityType.php:866)
Missing bundle entity, entity type node_type, entity id image. [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/EntityType.php:866)
Attempt to create a field field_combined_year that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_poster_images that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_assignee that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_artist that does not exist on entity [error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_publisher that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_provenance that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_publisher_gallery_new that does not [error]
exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_provenance_poster_view that does not [error]
exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_posters that does not exist on entity[error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_reporter that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_link_lookup that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_poster_restriction_instruc that does [error]
not exist on entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_youtube that does not exist on entity[error]
type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)
Attempt to create a field field_related_tasks that does not exist on [error]
entity type node.
(/Users/stanleyascher/Sites/htdocs/core/modules/field/src/Entity/FieldConfig.php:286)

## Slide 28: View Migration
Drupal 7
Drupal 8
Done by hand but UI is very similar

## Slide 29: View Migration
No Glossary Mode
Notes: Fatal error: Call to undefined method Drupal\Core\Field\BaseFieldDefinition::getThirdPartySettings() in /Users/stanleyascher/Sites/htdocs/modules/better_formats/better_formats.module on line 50 for better formats
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)

## Slide 30: Panels Pages
Page manager works different
Moved down with features
Notes: https://pantheon.io/drupal-8/panels-and-page-manager

## Slide 31: Taxonomy
Pretty Easy – 1 to 1 migration
Made easier by prepping our D7 site by making terms out of nodes
Notes: Fatal error: Call to undefined method Drupal\Core\Field\BaseFieldDefinition::getThirdPartySettings() in /Users/stanleyascher/Sites/htdocs/modules/better_formats/better_formats.module on line 50 for better formats
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)
Missing bundle for entity type taxonomy_term [error]
(/Users/stanleyascher/Sites/htdocs/core/lib/Drupal/Core/Entity/ContentEntityStorageBase.php:83)

## Slide 32: Site Automation
Rules UI not working in d8

## Slide 33: Views
Views are not yet migrated .
No glossary view type in d8
No PHP headers
Who’s online block in now s view
Notes: Who's online block
The User activity settings are not migrated. This needs to be manually edited in the relevant View under filters / access. (#2169327: Migrate the User Activity block setting).

## Slide 34: Features
Purely a building tool.
Automatic packaging.
Interoperability build in.
Support for feature sets (bundles).
Notes: Who's online block
The User activity settings are not migrated. This needs to be manually edited in the relevant View under filters / access. (#2169327: Migrate the User Activity block setting).

## Slide 35: Features: let us develop stuff concurrently
Notes: Who's online block
The User activity settings are not migrated. This needs to be manually edited in the relevant View under filters / access. (#2169327: Migrate the User Activity block setting).

## Slide 36: Search Functionality
Apache SOLR not working
The module's D8 version is currently under development, but alpha releases are available already.

## Slide 37: The Theme
Our theme in d7 was adapative theme
  Even though it looked ready
It was based off of Garland
We just used Bartik for 8 since it was responsive

## Slide 38: Questions?